# Pagham Parish Council

# Minutes of the Highways & Amenities Committee Meeting held on Tuesday 27th February 2024 at 7.45pm at Pagham Village Hall

Present:  	Cllrs Mr P Atkins (Chairman), Mr P Cooper, Cllr Mr D Huntley & Mrs D Salter

In Attendance: Mrs Nicola Swann (Clerk & RFO)

| H.23.044 | Apologies from Members |
| --- | --- |
| H.23.044.1 | Cllrs Mrs Behr, Mrs Hamilton, Mrs Hilton and Mr Manion |
| H.23.045 | To receive declarations of interest by Councillors on any of the agenda items below. |
| H.23.045.1 | None. |
| H.23.046 | Public Session Questions and comments from Members of the Public Present |
| H.23.046.1 | No members of the public were present |
| H.23.047 | To receive and approve the minutes from the last meeting of the Highways & Amenities Committee held on 14th November 2023 |
| H.23.047.1 | It was RESOLVED to APPROVE the Minutes, and the Chairman was authorised to sign the same as an accurate record of that meeting. |
| H.23.048 | Matters arising from the Minutes |
| H.23.048.1 | None. |
| H.23.049 | Schedule of Works Review |
| H.23.049.1 | - Interim playground inspections had taken place - 3 new benches installed in the Paddock - Bus shelter repairs completed - Brambles removed from bus shelter - Hedge cutting at Hook Lane play area completed - Hedge cutting at Village Hall play area completed - Xmas trees displayed for the festive season - New container purchased and installed |
| H.23.050 | Clerk’s Report |
| H.23.050.1 | Cycle link proposal (email circulated). The Clerk had received a proposal from a resident for a cycle link which could ultimately join Pagham to South Mundham. She noted that funding and land for a substantially similar route was already provided for in the s106 agreements for Pagham strategic housing sites. The proposed route is mentioned in the West Sussex Walking & Cycling strategy (route no 123), but the route was not one of the top 5 in each category being progressed. ADC Infrastructure List suggests a feasibility study was under way, however ADC are now looking to progress a scheme in Aldwick (see also minute H.23.055.1) The Clerk suggested it might be helpful to engage now with WSCC to see how to progress the scheme. Request to display a banner advertising the Hall availability – the Trust would like to place a banner on the fence advertising the Village Hall’s availability for hire. It was RESOLVED to allow the banner for a trial period of 30 days, and that the Trust should be advised that this would need to comply with advertising regulations, depending on size and duration of display. Members suggested alternative ways to stimulate demand for the hall could be through the school PTA newsletters, through social media, through Sussex Views magazine and the Pagham & District Residents Association magazine. Portrait of King Charles III – the Clerk explained that all parish councils were entitled to a free framed portrait (A3 size) for display in a public building. Whilst the Council did not own the Hall, it was felt it would be prudent to order the photograph which could be displayed if required. |
| H.23.051 | Play areas |
| H.23.051.1 | 7.1 Village Hall – Drainage in the Paddock needs to be improved and a contractor will be attending in the near future. The hedges will also be cut before bird nesting season. The Clerk agreed to circulate the most recent Playground Inspection report. 7.2 Hook Lane – the removal of the brambles at Hook Lane play area had resulted in the discovery of a soakaway which was owned by private landowners outside the play area. The Chairman was concerned that it was a hazard to children as it was relatively deep. The area had been fenced off with Heras fencing, and ADC Drainage contacted to see who was responsible for maintenance of the soakaway. An officer was assisting with locating the landowners. The fence needed repairs and would be reduced to 1.5m from the current 2m. . |
| H.23.052 | Highways/Footpaths/Car Parks/Street Lighting |
| H.23.052.1 | Street lighting was still being charged at variable rates despite new contract being signed in October 2023. Clerk is trying to resolve with SSE. |
| H.23.053 | Bus shelters/benches/notice boards/bins/signs |
| H.23.053.1 | Mill Farm estate had asked about installation of a dog waste bin on the estate. There had been a previous request which had not been progressed by ADC. The Clerk was assisting with the request. |
| H.23.054 | Ditches & Drainage |
| H.23.054.1 | The ditches along Pagham Road are becoming blocked and will need clearance, however timing is important as the unimpeded water will head to the Church Lane area where there is already a problem with overwhelmed drainage. |
| H.23.055 | CIL – to consider projects suitable for CIL funding and agree actions to progress |
| H.23.055.1 | CIL Infrastructure Investment Plan (IIP) Consultation 2024. Pagham projects include: PC/61 – Cycleway Pagham to Chichester. What are ADC’s intentions regarding this scheme? It is now flagged as red status, and mention is made of the Aldwick route. S106 contributions are not provided for the Aldwick route, but should be used for the Summer Lane/Honer Lane connection. Trigger possibly about to be met for P/134/16/OUT. 68NHS – No NHS facility is proposed for the Bersted site so this should be used in Pagham to expand Arthur Griffiths surgery. Currently part time only and has land available for expansion. It was RESOLVED that the Clerk make these representations to Arun District Council. |
| H.23.056 | D-Day 80 Commemoration Event |
| H.23.056.1 | Members are asked to consider whether to participate in a D-Day 80 event to mark the 80th Anniversary. Budget has been included for the purchase of a mobile brazier and there is a national timetable to follow. RESOLVED: Cllr Mr Cooper would speak with the Pagham Yacht Club to confirm they would be happy to be involved. It was suggested that the Clerk contact the Pagham & District Residents Association with a view to involving them in any event also. Once agreement with PYC was reached, the Clerk would order the mobile beacon. |
| H.23.057 | Orders for Payment for authorisation |
| H.23.057.1 | Orders for Payment were presented to the meeting. It was RESOLVED to approve payments of £14175.48 (£650.44 of VAT). |
| H.23.058 | Risk assessment |
| H.23.058.1 | In discussing the above issues and assets we have evaluated the following areas of risk assessment register in particular - Public use of Council Property CP1, CP2, CP4, CP8. Team leaders will: • carry out risk assessment for jobs being carried out on all activities; • make a note of all participants; • deliver appropriate training for lifting and handling & equipment use; distribute safety tabards, gloves and other equipment to carry out the tasks; and appoint a first aider |
| H.23.059 | Date of Next Meeting |
|  | 28th May 2024 |
|  | The meeting closed at 9.35pm |

Signed:   ……………………….                      Date …………………..

Chairman